**Risk Register**

| **Risks** | **handle it** |
| --- | --- |
| illness | Contact teams and reassign some tasks |
| Hardware failure | Backup work, using uni computer, using cloud server, etc |
| **I**gnore some important project requirement | Confirm that all requirements before coding and communicate with client |
| Client come up with new requirements | Check the time available and the importance, try adding. |
| Have different ideas between teams members | Vote on which idea to choose |
| The client is not satisfied with the website(Too ugly or too complicated) | Communicate with the client to confirm her ideas and modify the web design |
| Time risk | Make a small time schedule to complete the project as early as possible, leaving some time to deal with emergencies |
| Different coding language and frameworks | Group discussion to select a code language and framework, |
| Payment security issues in backend part | Search for information and conduct multiple tests to ensure there are no problems |
| Data security issues in database part | Search for information and conduct multiple tests to ensure there are no problems |
| skill overlap between members | Assign tasks more carefully and carefully to ensure that each team member can complete his task |